COSKINn

Fruit-Powered Skincare & Makeup

COMPLETE PROJECT BUILD FORM

Technical Build, Delivery & Development Specification

Prepared for: COSKINn Ecommerce Platform (Web + App)

Delivery Partner: ShadowFox

Document Version 1.0  |  July 2026

# 1. Project Snapshot

| Field | Detail |
| --- | --- |
| Project Name | COSKINn — Skincare & Makeup Ecommerce Platform |
| Positioning | Premium, cute, fruit-powered beauty brand (Gen-Z friendly, inventory-led/private label) |
| Platforms | Customer Website, Customer Mobile App (iOS + Android), Admin & Internal Panels |
| Web Stack | React.js + Tailwind CSS |
| App Stack | React Native (cross-platform: iOS + Android) |
| Backend Stack | Node.js + PostgreSQL, hosted on AWS |
| Payments | Razorpay (sole payment gateway — cards, UPI, netbanking, wallets, EMI, COD reconciliation) |
| Delivery / Logistics Partner | ShadowFox |
| Development Delivery Partner | ShadowFox (build & delivery agency for this SOW) |
| Launch Model | Inventory-led, private label, limited fruit-based product range |

This Build Form translates the COSKINn project documentation into an execution-ready specification for the ShadowFox delivery team. It fixes the technology stack, defines every module to be built, lists the customer-facing loyalty ecosystem (Bonus, Wallet, Referral, Rewards, Offers, Membership), and lays out the database, API, infra, security and phase-wise delivery plan required to build and ship the product.

# 2. Confirmed Technology Stack

## 2.1 Customer Website

| Layer | Technology |
| --- | --- |
| Framework | React.js (Vite build) |
| Styling | Tailwind CSS + Headless UI components |
| State Management | Redux Toolkit / React Query for server state |
| Routing | React Router v6 |
| Forms & Validation | React Hook Form + Zod |
| SEO | React Helmet + SSR/SSG via Next-style pre-rendering layer or Vite SSR plugin (to preserve SEO landing pages despite CSR-first React) |
| HTTP Client | Axios with interceptors (JWT refresh) |
| Hosting | AWS S3 + CloudFront (static) or AWS Amplify Hosting |

Note: Since plain React (CRA/Vite) renders client-side, the SEO landing pages (Section 8.2 of the base documentation) will use a pre-rendering step (e.g. Vite SSG plugin or a lightweight SSR Node server) so blog and landing pages remain crawlable — this preserves the SEO goals originally scoped for Next.js while keeping React + Tailwind as requested.

## 2.2 Customer Mobile App

| Layer | Technology |
| --- | --- |
| Framework | React Native (CLI, not Expo managed — for full native module access e.g. Razorpay SDK, FCM, secure storage) |
| Language | TypeScript |
| State Management | Redux Toolkit |
| Navigation | React Navigation (native stack + bottom tabs) |
| Styling | NativeWind (Tailwind CSS for React Native) for design-system parity with web |
| Local/Secure Storage | react-native-keychain / EncryptedStorage |
| Push Notifications | Firebase Cloud Messaging |
| Payments SDK | Razorpay React Native SDK (checkout, UPI intent, saved cards) |
| Build & Release | Fastlane + AWS CodeBuild / GitHub Actions |

## 2.3 Backend

| Layer | Technology |
| --- | --- |
| Runtime | Node.js (LTS) + NestJS (modular monolith, service-oriented folders) |
| Database | PostgreSQL (AWS RDS, Multi-AZ) |
| Cache / Queue | Redis (AWS ElastiCache) for sessions, OTP throttling, cart cache, BullMQ job queues |
| ORM | Prisma ORM |
| Auth | JWT (access + refresh tokens) + OTP-based mobile login |
| File Storage | AWS S3 (product images/videos, KYC/compliance docs) |
| CDN | AWS CloudFront |
| Search | PostgreSQL full-text search at launch; OpenSearch (AWS) optional at scale |
| Notifications | Firebase Cloud Messaging (push), AWS SES (email), SMS/WhatsApp via provider (e.g. MSG91/Gupshup) |
| Payments | Razorpay (Orders API, Payment Links, Webhooks, Route for settlements) |
| Logistics | ShadowFox delivery/courier API integration for shipping, tracking, RTO, COD remittance |

## 2.4 AWS Infrastructure Map

| AWS Service | Purpose |
| --- | --- |
| EC2 / ECS Fargate | Containerised NestJS backend services (auto-scaling) |
| RDS (PostgreSQL, Multi-AZ) | Primary transactional database |
| ElastiCache (Redis) | Session cache, OTP throttle, cart, queues |
| S3 | Product media, invoices, compliance documents, static web build |
| CloudFront | CDN for web app, images, video |
| Route 53 | DNS management |
| ALB (Application Load Balancer) | Traffic routing across ECS tasks |
| AWS SES | Transactional & marketing email |
| AWS Lambda | Scheduled jobs — expiry alerts, wallet expiry, membership tier recalculation, abandoned cart |
| CloudWatch | Logs, metrics, alarms |
| AWS WAF + Shield | Web application firewall / DDoS protection |
| Secrets Manager | Razorpay keys, DB credentials, JWT secrets |
| AWS Backup | Automated RDS/S3 backup and retention policy |
| CodePipeline / CodeBuild (or GitHub Actions) | CI/CD for web, app, and backend |

## 2.5 Admin & Internal Panels

Built on the same React + Tailwind CSS stack as the customer website for design and codebase consistency, using a shared component library (shadcn/ui pattern) and role-based route guarding.

# 3. Platform Scope

The system consists of two customer-facing surfaces and eleven internal/operational panels, all served by a shared Node.js/PostgreSQL backend on AWS.

## 3.1 Customer-Facing

- Customer Website (React + Tailwind CSS)

- Customer Mobile App — iOS & Android (React Native)

## 3.2 Internal / Operational Panels (React + Tailwind CSS)

- Admin Panel

- Product Management Panel

- Inventory Panel

- Order Management Panel

- Warehouse Panel

- Tax / Finance Panel

- HR Panel

- Auditor Panel (read-only)

- Customer Support Panel

- Marketing / CRM Panel

- Content Panel

Vendor/marketplace-seller panel is out of scope for v1 (private-label / inventory-led launch only).

# 4. Customer App & Website — Full Feature List

## 4.1 Core Shopping Features

- Splash & onboarding (fruit-based beauty intro, skincare-by-concern, SPF/makeup glow)

- Mobile number login + OTP verification

- Profile setup, skin type & concern selection, makeup preference selection

- Home dashboard, categories, product listing, product detail page

- Search, filter, sort, fruit-concern browsing

- Wishlist, Cart, Coupon apply, Checkout, Address management

- Razorpay payment, order confirmation, order tracking (via ShadowFox)

- Return / refund request, reviews & ratings

- Beauty tips, skin quiz, routine builder

- Notifications, customer support, account settings

## 4.2 NEW — Customer Loyalty & Monetary Ecosystem

The following sections are added to the Customer Panel (App + Web) as requested, in addition to the base feature set above.

### 4.2.1 Wallet

- COSKINn Wallet balance visible on Home and Account screens

- Wallet credited from: refunds, cancellations, referral payouts, reward redemptions, goodwill/support credits, cashback offers

- Wallet used as a payment method at checkout (partial or full, combinable with Razorpay online payment)

- Wallet ledger / transaction history screen (credit, debit, expiry, source of each entry)

- Wallet expiry rules configurable by Admin (e.g. credits expire in 180/365 days)

- Add-money to wallet is NOT enabled at launch (prevents wallet from functioning as a stored-value instrument requiring PPI/RBI licensing) — wallet only receives system-generated credits

### 4.2.2 Bonus

- Sign-up bonus (first-time app/website registration)

- First-order bonus credited to wallet after delivery

- Birthday bonus (credited in customer's birth month, tier-based multiplier — see Membership)

- Festive / campaign bonus (e.g. Fruit Glow Launch Sale bonus credits)

- App-download / app-exclusive bonus

- Bonus history visible inside Wallet ledger, tagged by bonus type

### 4.2.3 Referral Program

- Unique referral code / link per customer (shareable via WhatsApp, SMS, social, copy-link)

- Referee gets a welcome discount/coupon on first order using the referral code

- Referrer earns Wallet credit or Reward Points once referee's first order is delivered and past the return window

- Referral dashboard: invites sent, signups, successful conversions, total earned

- Fraud checks: one referral credit per unique verified mobile number/device, minimum order value threshold

### 4.2.4 Reward Points

- Customers earn Reward Points on every eligible paid order (points credited after return window closes)

- Points redeemable at checkout against order value (subject to a max % of order value per transaction, admin-configurable)

- Birthday-month point multiplier, tier-based (see Membership benefits table)

- Bonus point campaigns / limited-time multiplier events

- Points expiry policy configurable by Admin; points may be locked out from redemption during major sale windows (admin-configurable)

- Reward Points ledger screen showing earn/redeem/expiry history

### 4.2.5 Offers

- Dedicated Offers/Deals section on Home (banner-driven, managed via Marketing panel)

- Category offers, fruit-ingredient offers, combo/kit offers, bundle discounts

- Bank / Razorpay-partner offers (instant discount or cashback tied to card/UPI method at checkout)

- Membership-tier-exclusive offers (Gold/Platinum early access)

- Coupon code entry + auto-apply best coupon at cart

- Time-bound flash sale / seasonal offer countdown

### 4.2.6 Membership Program (Tiered — Member / Gold / Platinum)

Modeled on category-standard tiered loyalty mechanics (as seen in apps like Nykaa Prive), rebuilt as an original COSKINn program — same tier structure and benefit logic, with COSKINn's own branding, product range, and terms.

# 5. Membership Program — Tier Structure & Benefits

No membership fee. Customers are auto-enrolled and upgraded based on rolling 365-day purchase value (GST, delivery charges and returned items excluded from the calculation).

| Tier | Qualifying Annual Spend | Renewal Threshold (365 days) |
| --- | --- | --- |
| Member (Base) | ₹1,500+ | ₹1,500 in preceding 365 days |
| Gold | ₹4,000+ | ₹4,000 in preceding 365 days |
| Platinum | ₹8,000+ | ₹8,000 in preceding 365 days |

If rolling-year spend falls below a tier's renewal threshold, the customer is auto-downgraded to the qualifying tier at the next recalculation cycle (nightly AWS Lambda job).

## 5.1 Tier-Wise Benefits

| Benefit | Member | Gold | Platinum |
| --- | --- | --- | --- |
| Reward Points earn rate | 1 pt / ₹1 spent | 1 pt / ₹1 spent | 1 pt / ₹1 spent |
| Birthday-month point multiplier | 1.5x | 2x | 3x |
| Free shipping | — | On all orders | On all orders |
| Birthday gift | — | Yes | Yes (premium gift) |
| Early access to sales | — | Yes | Yes (first access) |
| Tier-exclusive offers & coupons | — | Yes | Yes |
| Beauty tips / routine content access | Yes | Yes | Yes |
| Priority customer support | — | — | Yes (dedicated queue) |
| Access to point-multiplier campaign events | — | — | Yes |
| Platinum-exclusive product drops / combos | — | — | Yes |

Tier status and progress-to-next-tier are shown on a dedicated Membership screen in the app/web account section, with a progress bar toward the next tier's spend threshold.

# 6. Internal / Operational Panels — Feature Summary

## 6.1 Admin Panel

Dashboard: total sales, orders (pending/delivered/cancelled/returned), refund amount, customers (new/repeat), top-selling & low-stock/near-expiry/out-of-stock products, payment success rate, COD vs prepaid split, complaints, coupon usage, campaign performance, wallet liability, reward-points liability, membership tier distribution.

Modules: user management, product/category/brand management, inventory, orders, returns/refunds, payments, coupons, banners, notifications, reviews, support, tax/finance reports, HR access, auditor access, role & permission management, audit logs, membership/wallet/referral/reward configuration, settings.

## 6.2 Product Management Panel

Add/edit/delete/activate products; images & video; variants & shades; fruit ingredient & skin concern/type tagging; pricing, discount, GST/HSN; batch & expiry; stock; how-to-use, ingredients, benefits, warnings, claims; return policy per product.

## 6.3 Inventory Panel

Stock in/out, available/reserved/damaged/expired stock, low-stock & near-expiry alerts, batch-wise & shade-wise & warehouse-wise stock, stock adjustment/transfer, return-stock handling, barcode scan, inventory audit.

## 6.4 Order Management Panel

Full order lifecycle: placed → payment confirmed → processing → packed → shipped (ShadowFox) → out for delivery → delivered / cancelled / return flow → refund. Search/filter by ID, mobile, email, status, payment mode, date; invoice download; shipment status via ShadowFox tracking.

## 6.5 Warehouse Panel

GRN creation, batch/expiry/packaging QC on receipt, bin storage, pick-pack, invoice & shipping-label generation, ShadowFox courier handover, returned-order QC, damaged/expired marking, stock adjustment requests.

## 6.6 Tax / Finance Panel

GST/HSN management, CGST/SGST/IGST calculation, tax invoices, credit/debit notes, sales & GST reports, Razorpay settlement reconciliation, COD reconciliation, wallet & reward-points liability ledger, P&L report.

## 6.7 HR Panel

Employee & department management, attendance, leave, payroll, salary slips, documents, role assignment, performance review, recruitment, offer letters, exit process.

## 6.8 Auditor Panel (Read-Only)

Sales/tax/refund/inventory/payment reports, admin activity logs, price-change logs, stock-adjustment logs, order-modification logs, coupon/wallet/reward usage logs, export & remarks — no edit rights on orders, products, payments, stock or customer data.

## 6.9 Customer Support Panel

Ticketing, live chat, complaint categories (order/payment/return/refund/damaged/wrong item/expired/allergic reaction), internal notes, escalation, email/WhatsApp/call log, SLA tracking.

## 6.10 Marketing / CRM Panel

Banners, homepage sections, coupon & campaign creation, push/email/SMS/WhatsApp campaigns, referral & loyalty program configuration (bonus rules, reward-point rules, tier thresholds), abandoned-cart recovery, influencer/affiliate tracking.

## 6.11 Content Panel

Blog, beauty tips, routine articles, ingredient education, fruit-benefit pages, usage guides, video tutorials, SEO content, FAQ, homepage content, product descriptions, routine-builder content.

# 7. Database Schema (PostgreSQL)

Grouped by domain. All tables use UUID primary keys, created_at/updated_at timestamps, and soft-delete flags where applicable.

## 7.1 Auth & Access

users, roles, permissions, user_roles, role_permissions, otp_logs, login_sessions, devices

## 7.2 Customer

customer_profiles, customer_addresses, customer_skin_profiles, customer_makeup_preferences, wishlist, wishlist_items

## 7.3 Product

brands, categories, subcategories, products, product_variants, product_images, product_videos, product_ingredients, product_benefits, product_skin_types, product_concerns, product_reviews, product_questions, product_answers

## 7.4 Inventory

warehouses, warehouse_bins, inventory_stock, inventory_batches, stock_movements, stock_adjustments, damaged_stock, expired_stock, purchase_orders, goods_received_notes

## 7.5 Cart & Order

carts, cart_items, orders, order_items, order_status_history, order_addresses, order_payments, order_shipments, order_invoices, order_cancellations, returns, return_items, refunds

## 7.6 Payments (Razorpay)

payment_transactions, razorpay_orders, razorpay_payment_events (webhook log), refund_transactions, cod_collections, settlements

## 7.7 NEW — Wallet, Bonus, Referral, Reward, Offers, Membership

| Table | Purpose |
| --- | --- |
| customer_wallets | One row per customer — current wallet balance |
| wallet_transactions | Ledger: credit/debit, amount, source type, reference order/referral/refund id, expiry date |
| bonus_rules | Admin-configured bonus rules (signup, first-order, birthday, campaign) |
| bonus_grants | Log of bonus credited to a specific customer against a rule |
| referral_codes | Unique referral code per customer |
| referrals | Referrer–referee pairing, status (invited/signed-up/converted), reward payout status |
| reward_points_ledger | Earn/redeem/expiry entries per customer, linked to order |
| reward_points_rules | Earn rate, birthday multiplier, redemption cap, expiry policy, sale-lockout flag |
| offers | Offer/campaign definitions: type, scope (category/product/tier/payment-method), value, validity window |
| coupons | Coupon codes (existing, extended with tier-eligibility and wallet/points stacking rules) |
| coupon_rules | Min order value, max discount, usage limits, tier restriction |
| coupon_usage | Redemption log per customer/order |
| memberships | Current tier per customer, rolling 365-day spend, tier since date, next recalculation date |
| membership_tier_history | Log of upgrades/downgrades over time |
| campaigns, banners, push_notifications, email_campaigns, sms_campaigns | Marketing/CRM (existing, extended for tier targeting) |

## 7.8 HR, Tax/Finance, Audit

employees, departments, attendance, leaves, payroll, salary_slips, employee_documents · hsn_codes, tax_rates, gst_invoices, credit_notes, debit_notes, ledgers, journal_entries, finance_reports · audit_logs, admin_activity_logs, price_change_logs, stock_change_logs, order_change_logs, login_activity_logs

# 8. API Endpoint Summary

## 8.1 Auth

POST /auth/send-otp · POST /auth/verify-otp · POST /auth/logout · POST /auth/refresh-token · GET /auth/me

## 8.2 Customer, Product, Cart, Wishlist, Orders (base)

GET/PUT /customer/profile · /customer/address (CRUD) · POST /customer/skin-quiz · GET /customer/recommendations · GET /products, /products/:id, /products/search, /products/category/:id, /products/concern/:id, /products/fruit/:name · GET/POST /products/:id/reviews · GET /cart, POST /cart/items, PUT/DELETE /cart/items/:id, POST /cart/apply-coupon · GET/POST /wishlist · POST /orders, GET /orders, GET /orders/:id, POST /orders/:id/cancel, GET /orders/:id/track, GET /orders/:id/invoice

## 8.3 Razorpay Payments

| Endpoint | Purpose |
| --- | --- |
| POST /payments/razorpay/create-order | Create Razorpay order for a cart/checkout amount |
| POST /payments/razorpay/verify | Verify payment signature after checkout |
| POST /payments/razorpay/webhook | Handle Razorpay webhook events (payment.captured, payment.failed, refund.processed) |
| GET /payments/:orderId/status | Get payment status for an order |
| POST /refunds/initiate | Initiate refund via Razorpay Refunds API |
| GET /refunds/:id/status | Check refund status |

## 8.4 NEW — Wallet, Bonus, Referral, Reward, Offers, Membership

| Endpoint | Purpose |
| --- | --- |
| GET /wallet/balance | Current wallet balance |
| GET /wallet/transactions | Wallet ledger (paginated) |
| POST /checkout/apply-wallet | Apply wallet balance to current checkout |
| GET /bonus/history | Bonus credits received by the customer |
| GET /referral/code | Get/generate customer's referral code |
| POST /referral/redeem | Apply a referral code at signup |
| GET /referral/dashboard | Referrer's invite/conversion/earnings summary |
| GET /rewards/balance | Current reward points balance |
| GET /rewards/ledger | Points earn/redeem/expiry history |
| POST /checkout/apply-points | Apply reward points at checkout |
| GET /offers/active | Active offers/deals for the customer (tier-aware) |
| GET /membership/status | Current tier, spend progress, next-tier threshold |
| GET /membership/benefits | Tier benefit matrix |

## 8.5 Admin & Internal

GET /admin/dashboard · /admin/users · /admin/orders (+ PUT status) · /admin/products (CRUD) · /admin/categories · /admin/brands · /admin/reports/sales, /admin/reports/inventory · /inventory/stock, /inventory/stock-in, /inventory/stock-out, /inventory/adjustment, /inventory/low-stock, /inventory/near-expiry, /inventory/transfer · /finance/dashboard, /finance/sales-report, /finance/gst-report, /finance/invoices, /finance/refunds, /finance/payment-settlements · /hr/employees, /hr/attendance, /hr/leaves, /hr/payroll/generate · /audit/logs, /audit/orders, /audit/payments, /audit/inventory, /audit/tax, /audit/admin-activity

## 8.6 Shipping (ShadowFox)

| Endpoint | Purpose |
| --- | --- |
| POST /shipping/shadowfox/create-shipment | Create shipment after order packing |
| GET /shipping/shadowfox/track/:awb | Real-time tracking status |
| POST /shipping/shadowfox/webhook | Receive status updates (picked/in-transit/delivered/RTO) |
| POST /shipping/shadowfox/cancel | Cancel a shipment |
| GET /shipping/shadowfox/serviceability | Pincode serviceability & COD availability check |

# 9. Payment Integration — Razorpay

Razorpay is the sole payment gateway for the platform, covering UPI, debit/credit cards, netbanking, wallets, EMI, and Pay Later, plus COD as a non-gateway mode.

### 9.1 Flow

- Customer builds cart → applies coupon/wallet/reward points → selects address

- Backend computes final payable amount (after wallet & points deduction) and creates a Razorpay Order via Orders API

- Razorpay Checkout (web) / React Native SDK (app) opens for payment

- On success, backend verifies the payment signature server-side before confirming the order

- Razorpay Webhooks are the source of truth for payment status (never trust client-side callback alone)

- Refunds are issued through Razorpay Refunds API for prepaid orders; COD refunds route to Wallet by default (bank transfer optional)

- Razorpay Route/Settlements report reconciled nightly against order_payments and settlements table

# 10. Delivery Integration — ShadowFox

ShadowFox serves as both the courier/logistics partner and the build & delivery partner for this project.

### 10.1 Logistics Responsibilities

- Pincode serviceability & COD-availability check at cart/checkout

- Shipment creation, AWB generation, and shipping-label printing from the Warehouse Panel

- Pickup scheduling and courier handover

- Real-time tracking webhook updates surfaced to the customer's Track Order screen

- Reverse pickup for returns and RTO handling

- COD remittance reconciliation against the Finance Panel

# 11. Security & Compliance Requirements

## 11.1 Application Security

- JWT auth with short-lived access token + refresh token rotation

- OTP rate limiting and device/IP throttling

- Role-based access control (RBAC) across all internal panels

- Mandatory 2FA for Admin and Finance panel logins

- Password hashing (bcrypt/argon2) for internal-panel users

- API rate limiting at the ALB/API-gateway layer

- Razorpay webhook signature verification on every event

- File upload validation (type, size, virus scan) for product media and support attachments

- Input validation & sanitisation on every endpoint (class-validator/Zod)

- Full audit logging of price, stock, order and wallet/points adjustments

- AES-256 encryption at rest (RDS, S3) and TLS 1.2+ in transit

- Automated daily RDS + S3 backups with defined retention

- HTTPS everywhere, CSRF protection on web, XSS/SQL-injection protection, optional Admin IP allow-listing

## 11.2 Regulatory Compliance

- Cosmetics Rules, 2020 (CDSCO) — manufacturing license, formula approval, ingredient list, batch/expiry, MRP, net quantity, country of origin, manufacturer/importer details, label artwork, claim proof, test reports (stability, microbial, heavy metal, SPF/PA where applicable)

- GST/HSN compliance and tax-invoice generation

- RBI guidance on closed-loop wallets — wallet remains a non-loadable, promotional-credit-only instrument to avoid PPI licensing triggers

- Consumer Protection (E-Commerce) Rules — mandatory legal pages: T&C, privacy policy, shipping policy, return/refund/cancellation policy, payment policy, cookie policy, product/allergy/cosmetic-usage disclaimers, grievance officer details

# 12. Phase-Wise Delivery Plan

| Phase | Scope | Key Deliverables |
| --- | --- | --- |
| Phase 1 — Foundation | Product/brand finalisation, UI/UX system, DB schema, backend architecture, auth, RBAC | Design system, ERD, repo & CI/CD scaffolding |
| Phase 2 — Ecommerce Core | PLP/PDP, search/filter, wishlist, cart, checkout, Razorpay integration, order placement, invoicing | Purchasable storefront (web + app) |
| Phase 3 — Operations | Inventory, warehouse, order-status flow, ShadowFox shipping integration, returns/refunds, support panel | Fulfilment-ready backend |
| Phase 4 — Loyalty & Beauty Features | Wallet, Bonus, Referral, Reward Points, Offers, Membership tiers, skin quiz, routine builder, blog | Full customer loyalty ecosystem live |
| Phase 5 — Internal Panels | Tax/finance, HR, auditor, marketing/CRM, content panels | Complete back-office suite |
| Phase 6 — Testing & Launch | Product/API/app/web/admin/payment/security/performance testing, beta, production launch | Production go-live |

# 13. Team Requirements (ShadowFox Delivery Team)

| Role | Responsibility |
| --- | --- |
| Project Manager | Delivery ownership, sprint planning, client reporting |
| Business Analyst | Requirement sign-off, scope tracking |
| UI/UX Designer | Design system, screens for web/app/admin |
| React.js Developer(s) | Customer website + admin/internal panels |
| React Native Developer(s) | Customer mobile app (iOS + Android) |
| Backend Developer(s) — Node.js/NestJS | APIs, services, Razorpay & ShadowFox integrations |
| Database Engineer | PostgreSQL schema, performance tuning |
| DevOps Engineer | AWS infra, CI/CD, monitoring, security hardening |
| QA Engineer | Functional, regression, payment & security testing |
| Compliance Consultant (client-side) | Cosmetics Rules 2020 documentation support |